PLACEMAKERS CONVERSATIONAL COMMERCE POC

# Business and Solution Requirements

PlaceMakers conversational AI proof of concept - GECX and JourneyX perspectives

| Prepared for | PlaceMakers POC discovery and delivery team |
| --- | --- |
| Prepared by | JourneyX / Royal Cyber solution team |
| Version | 1.0 - Draft for validation |
| Research cut-off | 20 August 2026 |
| Planning horizon | Two-week QA proof of concept |

Working conclusion: Use GECX as the single conversational planner for the POC, and use JourneyX as the PlaceMakers-branded experience, integration facade, deterministic action layer, and reusable control plane. Do not run both agent planners on the same turn.

# 1. Executive requirement

PlaceMakers requires a two-week proof of concept that demonstrates a safe, grounded, and commercially useful conversational assistant across the B2C Portal, Trade Portal, and Trade Mobile App. The assistant must move customers from an imprecise project need to relevant products, verifiable specifications, branch-level availability, and a useful project or materials plan, while preserving each channel's identity, pricing, and authorization rules.

Recommendation: Use a GECX-led agent runtime for the POC. Reuse JourneyX for the branded interface, channel/BFF integration, deterministic APIs, rich result panels, tenant configuration, and business telemetry. Treat the GECX Shopping Agent, AI Commerce Search, and CX Agent Studio entitlements as a Day-0 dependency; if the prebuilt Shopping Agent is not enabled, implement the same journeys in CX Agent Studio using AI Commerce Search and OpenAPI tools.

# 2. Purpose, audience, and scope of this document

This document defines the business, user, functional, data, integration, non-functional, safety, evaluation, and POC acceptance requirements. It separates what is required from GECX, what is required from JourneyX, and what must be supplied by PlaceMakers. The companion Technical Design Document specifies the implementation.

Primary readers: PlaceMakers digital, ecommerce, architecture, product-data, trade-platform, security, privacy, and customer-experience stakeholders.

Delivery readers: GECX specialists, JourneyX engineers, integration engineers, QA, and demonstration owners.

Status: a decision-quality baseline for validation; unresolved items are explicitly listed rather than silently assumed.

# 3. Research-backed context

## 3.1 What GECX is

Gemini Enterprise for Customer Experience (GECX) is Google Cloud's customer-experience suite spanning commerce agents, Customer Experience Agent Studio, Agent Assist, Customer Experience Insights, and AI Commerce Search. Public documentation describes agent creation, evaluation, deployment, monitoring, multimodal interaction, deterministic and generative behavior, OpenAPI/Python/MCP/data-store tools, API access, web widgets, and human handoff. [G1-G10]

For this POC, the relevant components are CX Agent Studio as the managed conversational planner; AI Commerce Search for product discovery and local-inventory-aware search; optional Shopping Agent capabilities when licensed; OpenAPI tools for current product, price, stock, branch, and cart actions; and GECX evaluations/monitoring for release evidence.

## 3.2 What JourneyX already provides

The inspected JourneyX repository (product name also appears as JourneyAX) is a multi-tenant agentic-commerce monorepo. It already contains a branded Next.js customer surface, an API gateway, a server-side agent/session pipeline, product and content retrieval, project configuration with publish/rollback, adapter interfaces, deterministic quote/order logic, streaming UI actions, analytics, an embeddable widget, WhatsApp handling, and multimodal image upload work in progress. [J1-J10]

Important boundary: JourneyX supports the Gemini model API, but that is not the same as integrating with GECX. GECX has its own applications, sessions, deployments, tools, evaluations, quotas, and operational lifecycle. The POC must add a first-class GECX runtime adapter or call GECX directly through a BFF.

## 3.3 Competitor benchmark

Bunnings launched Buddy on 4 April 2026 using GECX. Its public description covers natural-language and image/list input, product search, local price and availability, DIY advice, project planning, cart addition, and checkout handoff to the online store. Its terms also make clear the need for consent, retention policy, professional verification, and disclaimers for DIY, price, and product suitability. [B1-B2]

PlaceMakers already exposes online product discovery, store selection for stock, retail and trade price pathways, and mature Trade Portal/App capabilities such as live inventory, job-account ordering, order tracking, delegated access, and estimate-to-order workflows. The POC should therefore augment existing journeys rather than replicate them. [P1-P4]

# 4. POC objectives and measurable outcomes

| ID | Objective | POC evidence | Target |
| --- | --- | --- | --- |
| BO-01 | Improve product discovery | Relevant results for vague, semantic, and project-oriented queries | >=80% top-3 relevance on agreed test set |
| BO-02 | Accelerate product understanding | Answers cite or link the exact product/content evidence used | >=90% grounded-answer pass rate |
| BO-03 | Expose trustworthy availability | Branch, availability state, quantity/range if authorized, and freshness timestamp | 100% of stock answers from live/approved tool; zero invented stock |
| BO-04 | Support DIY project planning | Project assumptions, materials, quantities/ranges, steps, safety notes, and gaps | >=85% rubric score for four priority projects |
| BO-05 | Demonstrate omnichannel reuse | Same core agent works in B2C, Trade Portal, and Trade App shells | One shared runtime; channel-specific identity/context |
| BO-06 | Reduce catalogue navigation effort | Customer reaches a usable shortlist or plan without manual category traversal | Within <=6 customer turns for scripted scenarios |
| BO-07 | Create an evidence base for production | Evaluation results, latency, tool success, failure analysis, and roadmap | Signed POC scorecard and go/no-go decision |

# 5. Personas and channel context

| Persona | Channel | Known context | Primary needs |
| --- | --- | --- | --- |
| DIY guest | B2C Portal | Selected branch/location, current page, anonymous session | Inspiration, project guidance, products, retail price and stock |
| Registered retail customer | B2C Portal | Consent-led preferences and history if available | Faster repeat discovery, saved list/cart handoff |
| Trade account owner | Trade Portal/App | Account, role, branch, job account, entitlements | Trade product selection, account pricing, stock, staged materials |
| Trade team member | Trade Portal/App | Delegated permissions and credit limits | Quick on-site lookup, permitted ordering actions, substitutions |
| Branch/support colleague | Escalation destination | Conversation summary and evidence, subject to approved process | Resolve ambiguity, source special-order items, confirm safety/suitability |

# 6. In-scope customer journeys

Figure 1. Target conversational journey shared across PlaceMakers channels.

| ID | Journey | Example | Expected behavior |
| --- | --- | --- | --- |
| UC-01 | Semantic product discovery | “I need something weather-resistant to line a damp garage wall.” | Clarify constraints; return a small, reasoned shortlist with evidence. |
| UC-02 | Product facts and comparison | “Compare these two drills for occasional deck work.” | Retrieve exact specs, explain material differences, identify unknowns. |
| UC-03 | Branch stock | “Can I collect ten of these from Mt Wellington today?” | Confirm branch; call live stock tool; display freshness and next action. |
| UC-04 | DIY materials plan | “Help me plan a 4 m by 3 m low deck.” | Collect dimensions/constraints; create an editable materials plan and safe next steps. |
| UC-05 | Inspiration-to-products | “Give me ideas for a low-maintenance courtyard.” | Retrieve inspiration content, derive themes, then map to real products. |
| UC-06 | Trade-context discovery | “I need the framing materials for the next stage of the Smith job.” | Use authorized job/account context; never expose data outside role permissions. |
| UC-07 | List or image input - stretch | Photo of handwritten materials list or product/problem image. | Extract candidates, ask for confirmation, then search or plan. |
| UC-08 | Human handoff - stretch | Safety-critical, special order, unsupported or low-confidence query. | Produce a concise summary with evidence and route to an approved support path. |

# 7. Functional requirement register

| ID | Requirement | Priority | Primary owner |
| --- | --- | --- | --- |
| FR-CONV-001 | The assistant shall understand natural-language, misspelled, colloquial, and trade terminology in en-NZ. | Must | All |
| FR-CONV-002 | The assistant shall retain context across turns and avoid re-asking confirmed facts. | Must | GECX/JourneyX |
| FR-CONV-003 | The assistant shall ask only the minimum questions needed to make a safe, relevant recommendation. | Must | GECX |
| FR-CONV-004 | The assistant shall separate conversational explanation from structured cards, plans, stock rows, and actions. | Must | JourneyX UI |
| FR-CONV-005 | The assistant shall support session continuity within a channel and prevent cross-user or cross-account replay. | Must | Both |
| FR-SRCH-001 | Product search shall use semantic intent, structured filters, category, branch, budget, and user context where authorized. | Must | GECX/Search |
| FR-SRCH-002 | Results shall include a real SKU/product ID, title, image, source URL, relevant specs, price state, and availability state when supplied. | Must | Data/tools |
| FR-SRCH-003 | The assistant shall explain why each recommended product matches the stated need and identify mismatches. | Must | GECX |
| FR-SRCH-004 | The assistant shall support product comparison without inventing missing attributes. | Must | Both |
| FR-SRCH-005 | Out-of-catalogue or no-result requests shall return an honest result and a focused recovery path. | Must | Both |
| FR-PROD-001 | Product facts shall come from the product feed or an approved product-detail API and carry source/freshness metadata. | Must | PlaceMakers |
| FR-PROD-002 | Technical, compliance, warranty, and installation content shall be linked to the applicable product or category where possible. | Should | PlaceMakers |
| FR-STOCK-001 | Stock shall be retrieved from a live or explicitly approved QA inventory source, never inferred from catalogue presence. | Must | Tool/API |
| FR-STOCK-002 | The assistant shall confirm or infer only an approved branch/location and display the branch and timestamp used. | Must | Both |
| FR-STOCK-003 | When exact quantity is restricted, the assistant shall use approved states such as In stock, Limited, Out of stock, or Contact branch. | Must | Business rule |
| FR-STOCK-004 | A stale or failed stock call shall be labelled unavailable; cached values shall not be presented as current without age. | Must | JourneyX facade |
| FR-PRICE-001 | Retail and trade prices shall be retrieved at response time from an authoritative API/feed and never calculated by the model. | Must | Tool/API |
| FR-PRICE-002 | Trade price shall require authenticated account context and permission; guest users shall not receive protected pricing. | Must | PlaceMakers/JourneyX |
| FR-DIY-001 | The assistant shall capture project type, dimensions, location, substrate/conditions, skill level, budget, and constraints as relevant. | Must | GECX |
| FR-DIY-002 | A project plan shall separate assumptions, mandatory materials, optional items, estimated quantities/ranges, steps, and unresolved questions. | Must | Both |
| FR-DIY-003 | Quantity calculations shall use deterministic calculators or formulas with units and wastage rules, not free-form model arithmetic. | Must | JourneyX tool |
| FR-DIY-004 | Safety-critical work shall be bounded by approved content, PPE notes, regulatory caveats, and professional referral rules. | Must | Guardrails |
| FR-DIY-005 | The assistant shall not claim that a generic plan is consent, engineering, electrical, plumbing, gas, or building advice. | Must | Guardrails |
| FR-CONT-001 | Content retrieval shall support how-to guides, inspiration, technical documents, warranties, and troubleshooting. | Must | GECX/Data |
| FR-CONT-002 | The response shall prefer current PlaceMakers content and preserve canonical URLs for customer verification. | Must | Data |
| FR-CHAN-001 | One core agent/application shall serve all three channels with channel-specific greeting, capabilities, identity, and UI behavior. | Must | Both |
| FR-CHAN-002 | B2C shall support guest interaction; protected Trade actions shall require the existing authenticated session. | Must | Both |
| FR-CHAN-003 | The Trade App integration shall use native/app API patterns; no service-account credential shall be embedded in the app. | Must | JourneyX BFF |
| FR-CHAN-004 | The assistant shall return deep links to existing product, cart, project, or support screens rather than duplicating whole workflows. | Should | JourneyX UI |
| FR-MULTI-001 | The POC should accept one image per turn for a product/problem/list scenario, subject to size/type policy. | Could | GECX/JourneyX |
| FR-HAND-001 | The assistant shall offer an approved handoff when confidence is low, a tool fails repeatedly, or risk exceeds policy. | Should | GECX |
| FR-HAND-002 | The handoff package shall include user intent, confirmed facts, attempted tools, evidence links, and unresolved question. | Should | Both |
| FR-OPS-001 | Every turn shall have a correlation ID linking channel, GECX session, JourneyX request, tool calls, and business events. | Must | Both |
| FR-OPS-002 | Operators shall be able to review conversations, tool failures, latency, abandonment, and outcome metrics under approved retention. | Must | Both |
| FR-OPS-003 | Agent changes shall be evaluated, versioned, deployed as an immutable version, and rollback-capable. | Must | GECX/JourneyX |
| FR-FDBK-001 | Users shall be able to provide positive/negative feedback and an optional reason without blocking the journey. | Should | JourneyX UI |

# 8. GECX-perspective requirements

1.  Provision a Google Cloud project with billing, accepted AI Commerce Search terms, required APIs, approved region/location, service accounts, and GECX/Shopping Agent entitlements before Day 1.

2.  Create one PlaceMakers CX Agent Studio application with a root orchestrator and bounded specialist agents or workflows for product discovery, product facts, stock/branch, DIY planning, and escalation.

3.  Import the product catalogue into AI Commerce Search using a validated primary/variant model. Map branch inventory as local inventory only if the refresh SLA is acceptable; retain the PlaceMakers stock API as the final authority.

4.  Connect current facts and actions through narrow OpenAPI tools. Use data-store retrieval for content, not for volatile price, stock, account permissions, or cart state.

5.  Use GECX API access for the JourneyX custom interface. A native GECX web widget may be used only as an accelerated fallback or comparison surface.

6.  Configure prompt guard, safety level, input/output content rules, deterministic handoff rules, and DIY-specific policy outcomes.

7.  Create evaluation datasets covering happy paths, no-result recovery, prompt injection, stock/tool failure, protected-price attempts, and safety-critical DIY prompts.

8.  Create immutable versions and bind the approved version to a QA deployment. Enable monitoring and conversation logging only under the agreed retention/redaction policy.

GECX limitation to recognize: AI Commerce Search quality and personalization improve with valid product data and real attributable user events. Google documents material event-volume and data-quality thresholds. A two-week POC can prove semantic search and tool-backed journeys, but it should not claim mature personalization or revenue optimization without sufficient historical and live event data. [G7-G8]

# 9. JourneyX-perspective requirements

| Capability | Reuse now | POC extension required | Production follow-up |
| --- | --- | --- | --- |
| Experience shell | 40/60 chat + contextual panel, dynamic theme/labels, SSE actions | PlaceMakers theme, starters, product/stock/project-plan panels | Accessibility hardening and native app design system alignment |
| Runtime | Server-owned session and existing agent runtime | Add GECX runtime adapter and session mapping; bypass JourneyX planner in GECX mode | Traffic splitting, provider policy, resilience targets |
| Integration | Gateway, tenant routing, ports/adapters, published config | PlaceMakers product/content/stock/branch/pricing adapters and narrow tool facade | Fulfilment, CRM, order-change and loyalty adapters |
| Commerce truth | Deterministic quote/order patterns and server-side price hydration | Use PlaceMakers APIs; no JourneyX catalogue-presence-as-stock behavior | Reservations, account credit, job-account ordering |
| Knowledge | Product/content ingestion and grounded result envelope | Canonical PlaceMakers schema and evidence mapping; optional GECX Search sync | Incremental CDC, data-quality dashboards |
| Channels | Web/embed and WhatsApp patterns | B2C and Trade web integration; mobile BFF endpoint | Native app component package, voice, associate assist |
| Operations | Config publish/rollback and basic analytics | GECX version/deployment IDs in config; unified correlation and scorecard | SLOs, alerts, SIEM, experimentation |

What JourneyX must not claim today: The inspected standalone inventory adapter returns in-stock because a product exists in the catalogue, Shopify commerce methods are stubs, fulfilment/configurator adapters remain unregistered, and native mobile is not present. The PlaceMakers POC must add a real stock adapter and must not reuse catalogue presence as availability. [J6-J8]

# 10. Data and integration requirements

## 10.1 Required data sources

| Source | Minimum fields / operations | Freshness | Use |
| --- | --- | --- | --- |
| Product feed | Product/variant ID, SKU, title, taxonomy, brand, description, attributes/specs, UOM/pack, images, URL, retail price state, compliance/safety tags, status | Initial full + agreed delta | Search, facts, comparison |
| Content feed | Content ID, title, body/chunks, type, tags, applicable SKUs/categories, canonical URL, publish/modified date, safety classification | Daily or POC reload | DIY, inspiration, specs, warranty |
| Branch/store | Branch ID, name, address, region, hours, fulfilment modes | Daily | Location selection and stock context |
| Inventory API/feed | SKU/variant, branch ID, availability state, quantity or band, fulfilment, as-of timestamp | Near-real-time or explicit QA SLA | Authoritative stock answer |
| Price API/feed | SKU, retail price, unit, currency, tax inclusion, effective time; account price for authorized Trade identity | Request-time for protected price | Customer-visible price |
| Identity/context | Opaque user/account ID, role/permissions, selected branch, job account; no unnecessary PII | Per session/turn | Authorization and personalization |
| User events - optional | Search, impression, product view, add-to-cart, purchase with anonymous visitor ID and attribution token | Historical + real time | Search quality and measurement |

## 10.2 Data quality gates

>=98% of in-scope products have stable product IDs/SKUs, titles, category, canonical URL, and at least one image or an approved placeholder.

>=95% of searchable products have a usable price state: numeric retail price, price range, price on application, or account-only.

Stock records join to product/variant and branch IDs with <1% orphan rate in the POC subset.

Units of measure, pack quantities, and dimensional units are normalized; conversions are deterministic and tested.

Every content item has a type, canonical URL, publication status, last-modified value, and safety classification where applicable.

Duplicate, discontinued, restricted, and excluded products are explicitly flagged before indexing.

# 11. Non-functional and responsible-AI requirements

| ID | Requirement | Gate |
| --- | --- | --- |
| NFR-PERF-001 | Simple grounded answer: first visible response p50 <=3 s and p95 <=6 s in QA. | POC target |
| NFR-PERF-002 | Tool-backed product/stock/plan completion p50 <=6 s and p95 <=12 s, excluding declared slow upstreams. | POC target |
| NFR-REL-001 | No user-visible fabricated SKU, price, stock, branch, compliance mark, warranty, or source URL. | Release blocker |
| NFR-REL-002 | Tool timeouts, empty results, and stale data produce honest recovery behavior without a false success. | Release blocker |
| NFR-SEC-001 | Identity and authorization are enforced outside the model; model-provided account/role/branch values are untrusted. | Release blocker |
| NFR-SEC-002 | No Google service-account token, PlaceMakers API credential, or Trade session token is exposed to browser/app or conversation logs. | Release blocker |
| NFR-PRIV-001 | Collect minimum data, display a clear AI notice, define consent and retention, support redaction/deletion, and complete PlaceMakers privacy review. | Release blocker |
| NFR-SAFE-001 | DIY responses include risk-appropriate PPE, skill-boundary, and professional referral guidance from approved policy. | Release blocker |
| NFR-ACC-001 | Customer UI targets WCAG 2.2 AA for keyboard, focus, contrast, screen-reader labels, and non-color status cues. | Must |
| NFR-LOC-001 | Use en-NZ spelling, NZ units and currency; preserve product terminology used by PlaceMakers. | Must |
| NFR-OBS-001 | Log model/tool version, latency, outcome, evidence IDs, errors, and correlation ID without leaking secrets. | Must |
| NFR-COST-001 | Capture GECX, AI Commerce Search, model, tool, and hosting consumption per scenario; obtain commercial quote for non-public components. | Must |

# 12. POC scope boundary

| Committed in two weeks | Stretch only if prerequisites arrive early | Explicitly out of scope |
| --- | --- | --- |
| Text chat; product discovery; product facts/comparison; branch stock; four DIY project types; content citations; B2C + authenticated Trade context; web and mobile-compatible API; evaluation scorecard | Image/list input; add-to-cart/deep-link; one human handoff; limited account price; voice | Production rollout; autonomous purchases; order changes; credit decisions; engineering/design certification; loyalty; returns; full personalization; all catalogue categories; contact-centre migration |

# 13. Two-week delivery and acceptance plan

| Day | Work | Exit evidence |
| --- | --- | --- |
| 0 | Entitlements, region, QA endpoints, sample feeds, channel owners, test accounts, legal/safety policy confirmed. | Go/no-go gate; unresolved blocker list |
| 1-2 | Canonical schema, product/content ingest, branch/stock tool contracts, baseline evaluation dataset. | Data-quality report; tool mocks pass |
| 3-4 | GECX agent/workflows, guardrails, OpenAPI toolset, GECX deployment; JourneyX runtime adapter. | End-to-end text turn and grounded product cards |
| 5 | B2C experience, selected branch, product details and stock panel. | UC-01 to UC-03 pass in QA |
| 6-7 | DIY planner and deterministic calculators; Trade identity/context; mobile-compatible endpoint. | UC-04 to UC-06 pass in QA |
| 8 | Failure handling, prompt-injection/safety tests, latency tuning, feedback telemetry. | Red-team and NFR report |
| 9 | Business UAT, defect fixes, immutable version, scripted demonstrations. | Signed UAT findings and demo rehearsal |
| 10 | Final demonstration, scorecard, architecture recommendation, production backlog. | POC acceptance or exception record |

# 14. Acceptance criteria

At least 30 agreed evaluation scenarios execute against the deployed QA version; >=90% pass overall and 100% pass all release-blocker assertions.

All scripted journeys render usable structured UI, not chat-only prose, and preserve exact product/source identifiers.

Every stock response names the branch, calls the approved stock source, and shows availability freshness; failed stock calls never appear as In stock.

Four project planners generate reviewable assumptions, materials, quantity logic, content links, safety notes, and unresolved questions.

Guest, retail, trade-owner, and delegated-user tests demonstrate that protected account data is not disclosed across roles or accounts.

GECX version, deployment, evaluation results, tool contract versions, and JourneyX build/config version are recorded in the handover.

The demonstration runs from the PlaceMakers QA-integrated experience, not a disconnected chatbot page.

# 15. Dependencies, risks, and decision gates

| Risk / dependency | Impact | Mitigation / decision |
| --- | --- | --- |
| GECX or Shopping Agent entitlement unavailable | Core design cannot start | Confirm Day 0. Fall back to CX Agent Studio + AI Commerce Search + tools; do not silently substitute a plain Gemini API. |
| Product/content feed incomplete | Weak search and unsupported answers | Restrict catalogue/categories; issue data-quality scorecard; use curated demo subset. |
| No live stock API | Stock use case cannot be truthfully demonstrated | Use approved QA snapshot with visible timestamp or remove live-stock claim. |
| Trade identity/account price delayed | B2B differentiation reduced | Demonstrate permission-aware mock contract only if explicitly labelled; keep account price out of committed scope. |
| Two planners compete | Loops, inconsistent state, double cost | Select GECX as single planner in hybrid mode; JourneyX translates and executes only. |
| DIY safety ambiguity | Customer harm or reputational risk | Restrict priority projects; approved safety policy; professional referral triggers; safety evaluation gate. |
| Search personalization expectations | Overclaiming after short POC | Report baseline semantic relevance; do not claim mature optimization without qualified event history. |
| QA latency or rate quotas | Poor demo reliability | Preflight quotas, timeouts, warm-up, cache only non-personal static facts, and maintain demo fallback script. |

# 16. Open questions requiring PlaceMakers / Google confirmation

1.  Which GECX components and regions are enabled for the PlaceMakers Google Cloud organization, and is the prebuilt Shopping Agent licensed for the POC?

2.  What are the actual product/content feed formats, volumes, refresh patterns, and stable identifiers?

3.  Which QA APIs are authoritative for branch inventory, retail price, account price, product detail, cart, and branch lookup?

4.  Which four DIY project types should be demonstrated, and what safety/compliance wording is approved for each?

5.  How will B2C, Trade Portal, and Trade App pass selected branch, user/account, role, job account, and page context?

6.  May conversation logs contain account identifiers or project descriptions; what retention, redaction, consent, and deletion policy applies?

7.  What constitutes successful stock availability: state only, quantity, fulfilment method, or reserve/add-to-cart?

8.  What is the preferred human escalation path for B2C and Trade, and can context be attached to the existing order-messaging/support process?

9.  Who signs off search relevance, DIY completeness, safety, security, privacy, and the final demo?

# 17. What JourneyX can deliver for PlaceMakers

JourneyX can provide more than a chat bubble. For the POC it can be the reusable digital-experience and integration layer that gives GECX a PlaceMakers-native surface, presents product/stock/project information as interactive panels, carries the right B2C or Trade context, centralizes API security, and records business outcomes. Beyond the POC, the same platform can support saved project plans, job-account material stages, quote/cart workflows, human/rep handoff, cross-channel memory, controlled configuration, multi-provider fallback, analytics, and additional channels without binding PlaceMakers' customer experience to one front-end widget.

| Now / reusable | POC build | Later roadmap |
| --- | --- | --- |
| Branded 40/60 UI; streaming actions; product/content panels; tenant config; publish/rollback; gateway; session store; adapters; quote/order patterns; analytics foundation | GECX runtime adapter; PlaceMakers product/content/stock/branch/price adapters; project-plan calculator; channel context contract; unified telemetry and evaluation | Saved DIY projects; Trade job stages; cart/order integration; rep handoff; loyalty/order tracking; voice; native app components; production SLO/security hardening |

# 18. Source register

[G1] GECX product overview. https://docs.cloud.google.com/gemini-enterprise-cx

[G2] Gemini Enterprise for Customer Experience overview. https://cloud.google.com/gemini-enterprise-cx

[G3] CX Agent Studio tool types. https://docs.cloud.google.com/gemini-enterprise-cx/cx-agent-studio/tool

[G4] CX Agent Studio API access and runSession. https://docs.cloud.google.com/gemini-enterprise-cx/cx-agent-studio/deploy/api-access

[G5] CX Agent Studio web widget authentication. https://docs.cloud.google.com/gemini-enterprise-cx/cx-agent-studio/deploy/web-widget

[G6] Cloud Storage data-store tool. https://docs.cloud.google.com/gemini-enterprise-cx/cx-agent-studio/tool/cloud-storage-data-store

[G7] AI Commerce Search overview and integration expectations. https://docs.cloud.google.com/retail/docs/overview

[G8] AI Commerce Search catalog and local inventory. https://docs.cloud.google.com/retail/docs/catalog

[G9] CX Agent Studio guardrails, monitoring, versions and history. https://docs.cloud.google.com/gemini-enterprise-cx/cx-agent-studio/guardrail

[G10] CX Agent Studio quotas and limits. https://docs.cloud.google.com/gemini-enterprise-cx/cx-agent-studio/resources/quotas

[B1] Bunnings Buddy GECX launch announcement, 4 April 2026. https://www.bunnings.com.au/media-centre/2026/meet-buddy-the-bunnings-expert-making-diy-easier-from-home

[B2] Bunnings Buddy terms and responsible-use boundaries. https://www.bunnings.com.au/terms-conditions/buddy

[P1] PlaceMakers online product and store-stock experience. https://www.placemakers.co.nz/online/paint-decorating/c/RDD3

[P2] PlaceMakers Trade App capabilities. https://underconstruction.placemakers.co.nz/trade-app-coming-your-way/

[P3] PlaceMakers Trade Support / order messaging. https://underconstruction.placemakers.co.nz/same-page-trade-support/

[P4] PlaceMakers BUILD IT estimate-to-order flow. https://underconstruction.placemakers.co.nz/build-it-stacks-up-better-than-ever/

## Repository evidence

[J1] README.md and docs/platform-nutshell.md - stated platform scope and gaps.

[J2] apps/agent-commerce-service/src/agent.service.ts - tool orchestration, grounding, streaming actions, multimodal work in progress.

[J3] apps/agent-commerce-service/src/pipeline/session-store.ts and journey-memory.ts - server-owned session and journey state.

[J4] apps/project-service/src/project.types.ts and project.service.ts - tenant/project configuration and publish model.

[J5] apps/journeyax-web/src/components/ChatPanel.tsx and JourneyContext.tsx - 40/60 UX and structured panel actions.

[J6] packages/integration/src/ports.ts and registry.ts - adapter contracts and current registrations.

[J7] packages/integration/src/adapters/commerce/standalone.commerce.adapter.ts - current stock/cart limitations.

[J8] packages/integration/src/adapters/commerce/shopify.commerce.adapter.ts - unimplemented commerce adapter methods.

[J9] apps/agent-commerce-service/src/commerce/quote.service.ts and order.service.ts - deterministic quote/order patterns.

[J10] apps/api-gateway and apps/analytics-service - routing, security controls, and business telemetry baseline.